CORRIGENDUM NO. I TO NOTICE INVITING TENDER

Job.  : Engineering, supply and replacement of refractory of Radiant section including burners, of the Tubular Reformer of Hydrogen unit at NRL.

Ref: Tender no.-  LC19000081/BOR/ DTD 26.03.2019

Please note the following changes, made against various clauses of SCC of the reference NIT after the pre-bid discussion held on 25.3.19 at site:

- Clause no. 10.2 of  SCC has been revised as below:

‘Bidder has to guarantee that after execution of all refractory, the avg temp of the casing of the Tubular Reformer shall be 65 oC (max) above ambient, where ambient temperature shall be measured close to furnace (within 500 mm from the casing), wind velocity as 0 m/s and flue gas velocity as 15 m/s. The Offer shall not be acceptable in case bidder do not accept the same. Heat bridges area as per HTAS specs shall not be under temperature guarantee. Vendor to furnish the heat bridge locations in their technical bid’.

- Clause no. 11.1 of  SCC has been revised as below:

‘In the event of work is not completed according to the time schedule (within 18 days from the site handing over), the contractor shall have to pay penalty to NRL at the rate of 0.5% of the total value of work for delay of everyday or part thereof, subject to a ceiling of 05% of the total value of the work’.

- Clause no. 11.2 of SCC has been dropped:

- Clause no. 11.3 of  SCC has been revised as below:

In case a defect appears within the defect liability period, bidder shall carry out the repair as per NRL inspection recommendation during the next opportunity/planned shutdown to be decided by NRL, without any additional cost to NRL.

- Clause no. 12.2 of  SCC: NRL has revised the clause as below:

  - PART-B (Against Scope of work):

- 80 % Payment after satisfactory completion of entire job and submission of bills with relevant documents as per tender.

- 20 % after the shutdown and smooth start-up of HGU within maximum of 07 days from completion of job or submission of bills whichever is later.

+

- Mandatory spares as mentioned below shall be part of bidder’s scope of supply.

  - 10% for C.F. Modules (along with anchors), C.F. blankets & V.F. Peep doors.

  - 10% for anchors and shelf plate (for IFB).

Prices for the above to be considered along with the quoted price of SOR line item 20.

- Jumbo bag to be considered in the scope of work for the purpose of storing debris of refractory materials after dismantling.

- Bidders shall provide details (qty & size) considering 100% replacement of C.S. angle in the technical bid. NRL will supply the same as FREE ISSUE to contractor.

- Annexure VIII (Scope of supply & Scope of work)of tender document has been revised as attached.

- Bidder shall submit the test certificates by e-mail along with all the properties of the product, before the dispatch ex-works.

All other terms and conditions of the Tender Document remain unchanged.

Date: March 26,2019

GM (Commercial)

Numaligarh Refinery Limited,

Numaligarh,  Dist : Golaghat,

Assam – 785 699